TEST PLAN

LambdaTest E-Commerce Playground

| Test Plan ID | TP-001 |
| --- | --- |
| Project Name | LambdaTest E-Commerce Website |
| Prepared By | Team-D DEPI |
| Date | April 2026 |
| Tested URL | https://ecommerce-playground.lambdatest.io/ |

Team Members

| Name | Role |
| --- | --- |
| Mohamed Walid Saad | Team Leader / Software Testing engineer |
| Retage Ahmed | Software Testing engineer |
| Nayra Soliman | Software Testing engineer |
| Doha Maged | Software Testing engineer |
| Yomna Hamed | Software Testing engineer |

1.    Introduction

This Test Plan defines the testing strategy, scope, objectives, resources, and schedule for validating the LambdaTest E-Commerce Playground web application. The application is a fully functional demo e-commerce store used for web automation and manual testing practice, simulating a real-world online retail experience.

The store offers a wide catalog of electronics across multiple categories (Laptops, Phones, Cameras, MP3 Players, Tablets, etc.) and provides complete end-to-end shopping flows including product browsing, cart management, checkout, user account management, wishlist, product comparison, blog, order tracking, and contact features.

This document governs all testing activities performed by the QC team to ensure the application behaves correctly, handles edge cases gracefully, and delivers a consistent user experience across browsers and devices.

2.    Objectives

- Verify the correct functionality of all major features: navigation, search, user accounts, product catalog, cart, checkout, wishlist, comparison, blog, tracking, and contact.

- Validate all input forms with positive, negative, and boundary test scenarios.

- Ensure all user workflows operate end-to-end as expected.

- Detect and document functional defects and UI inconsistencies.

- Confirm correct error handling and user-facing validation messages.

- Verify responsive behavior across desktop, tablet, and mobile viewports.

- Confirm cross-browser compatibility on Chrome, Firefox, and Edge.

- Assess page load performance and identify any broken links or missing assets.

3.    Scope

## 3.1  In Scope

| # | Module | Features Covered |
| --- | --- | --- |
| 1 | Navigation & Header | Logo, search bar, category dropdown, mega menu, cart icon, responsive hamburger menu |
| 2 | User Registration | Field validations, duplicate email check, password match, privacy policy checkbox |
| 3 | User Login / Logout | Valid/invalid credentials, session handling, forgot password, logout redirect |
| 4 | My Account Dashboard | Edit profile, change password, address book management |
| 5 | Search | Keyword search, category-scoped search, no-results handling, special characters |
| 6 | Homepage | Hero carousel, trending categories, product sections, tabbed collections |
| 7 | Product Catalog & Categories | Category browsing, breadcrumbs, sorting, filtering, pagination, grid/list view |
| 8 | Product Detail Page | Product info, image gallery, quantity selection, options/variants, reviews |
| 9 | Shopping Cart | Add/remove/update items, quantity validation, subtotal/total calculation |
| 10 | Checkout | Guest & logged-in checkout, billing/shipping forms, payment methods, coupon codes |
| 11 | Wishlist | Add/remove, move to cart, guest redirect, persistence after re-login |
| 12 | Product Comparison | Add/remove from compare, compare page display, limit enforcement |
| 13 | Special Offers Page | Discounted product display, sale price accuracy, add-to-cart with sale price |
| 14 | Blog | Blog listing, individual post load, breadcrumb navigation |
| 15 | Order Tracking | Valid/invalid order ID, email validation, form error handling |
| 16 | Contact Us | Form field validation, submission success/error, special character handling |
| 17 | Footer | Quick links, category links, navigation accuracy |
| 18 | UI / Responsiveness | Mobile (375px), tablet (768px), desktop layouts, cross-browser, 404 handling |

## 3.2  Out of Scope

- Backend / database testing and direct SQL queries.

- Security / penetration testing (XSS, SQL injection, CSRF, etc.).

- Integration with real payment gateways or financial systems.

- Performance / load testing under high traffic conditions.

- Automated test script development (covered in a separate automation plan).

- Admin panel / store management back-office features.

4.    Test Items & Features to Be Tested

| Module | Feature Area | Key Test Points | Priority |
| --- | --- | --- | --- |
| Navigation | Header & Menus | Logo, search, cart icon, mega menu, category bar | HIGH |
| User Account | Registration | Required fields, email uniqueness, password rules | HIGH |
| User Account | Login / Logout | Valid/invalid credentials, session, forgot password | HIGH |
| User Account | Profile Management | Edit info, change password, address book | MEDIUM |
| Search | Product Search | Keyword, category filter, empty/invalid queries | HIGH |
| Homepage | Carousel & Sections | Banner rotation, product cards, tab switching | MEDIUM |
| Catalog | Category Browsing | Product listing, sorting, filtering, pagination | HIGH |
| Product Page | Product Detail | Info display, image gallery, Add to Cart, reviews | HIGH |
| Cart | Cart Management | Add/remove/update, quantity validation, totals | HIGH |
| Checkout | Purchase Flow | Billing, shipping, payment, coupon, order confirmation | HIGH |
| Wishlist | Wishlist Management | Add/remove, move to cart, login redirect | HIGH |
| Comparison | Product Comparison | Add/remove, compare page display, limit | MEDIUM |
| Specials | Sale Products | Discount display, price accuracy, cart with sale price | MEDIUM |
| Blog | Blog Content | Listing, post page, breadcrumb | LOW |
| Order Tracking | Tracking Form | Valid/invalid inputs, validation messages | MEDIUM |
| Contact | Contact Form | Field validation, submission, error handling | MEDIUM |
| UI/Responsive | Cross-Device & Browser | Mobile/tablet layout, Chrome/Firefox/Edge, 404 pages | HIGH |

5.    Test Approach

## 5.1  Testing Types

| Testing Type | Description | Applied To | Priority |
| --- | --- | --- | --- |
| Functional Testing | Verify each feature works per requirements | All modules | HIGH |
| UI / UX Testing | Check visual consistency, layout, and usability | All pages | HIGH |
| Input Validation Testing | Test forms with valid, invalid, empty, and boundary data | Registration, Checkout, Contact | HIGH |
| Boundary Value Analysis | Test edge values (min/max quantities, price limits, etc.) | Cart, Checkout, Search | MEDIUM |
| Negative Testing | Attempt invalid actions and verify correct error responses | Login, Forms, Cart | HIGH |
| Compatibility Testing | Verify site works across browsers and screen sizes | All pages | HIGH |
| Exploratory Testing | Unscripted testing to discover unexpected defects | Full application | MEDIUM |

## 5.2  Testing Techniques

- Black-box testing — testing without knowledge of internal implementation.

- Equivalence Partitioning — dividing inputs into valid/invalid classes.

- Boundary Value Analysis — testing at min, max, and near-boundary values.

- Positive and negative test scenarios for all major workflows.

- End-to-end workflow testing (e.g., Register → Login → Browse → Add to Cart → Checkout).

6.    Test Environment

| Item | Description |
| --- | --- |
| Environment Type | Web-based demo application (hosted on LambdaTest servers) |
| Application URL | https://ecommerce-playground.lambdatest.io/ |
| Application Type | E-Commerce Web Store (OpenCart / Maza Theme) |
| Browsers | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest) |
| Operating System | Windows 11 (primary), Windows 10(secondary) |
| Test Management | JIRA or Excel/Google Sheets for test case tracking and bug reporting |
| Defect Tracking | JIRA (preferred) or shared Excel defect log |
| Network | Stable internet connection required (external hosted environment) |

7.    Test Data

## 7.1  Registration Test Data

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| First Name | Mohamed | " " (blank), 12345 |
| Last Name | Walid | " " (blank), @@@ |
| Email | Wmido5072@gmail.com | notanemail, test@ |
| Phone | 01551496300 | abcde, 123 |
| Password | MoWaliD90. | abc (too short), 1234567890 |
| Confirm Pwd | MoWaliD90. | Test@9999 (mismatch) |

8.    Entry & Exit Criteria

## 8.1  Entry Criteria

- Test plan is reviewed and approved by the Team Leader.

- All test cases have been designed, reviewed, and base-lined.

- Application URL is accessible and stable in the test environment.

- All required test data has been prepared and validated.

- Browser and device configurations are set up and confirmed.

- JIRA / defect tracking tool is configured and accessible to all team members.

## 8.2  Exit Criteria

- 100% of planned test cases have been executed.

- All HIGH and MEDIUM priority defects have been resolved and re-tested.

- No outstanding critical (blocker) defects remain open.

- Test execution report and defect log have been completed and reviewed.

- Test summary report has been prepared and signed off by Team Leader.

9.    Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Test Plan Document | This document — scope, approach, schedule, risks |
| 2 | Test Cases Document | All 150+ manual test cases across 16 modules |
| 3 | Test Execution Report | Results of each test case (Pass/Fail/Blocked) |
| 4 | Defect Log | All reported bugs with severity, steps, and status |
| 5 | Test Summary Report | Overall quality assessment, pass rate, recommendations |